* Magento 2:

If **client is on board to provide feedback**, customizations and enhancements. I need to spend more hours as per the work load.

It is hard to put more efforts on monitoring team, quality of their work, guiding them always.

As we know it take more time to implement a change on magento2 platform.

* If we have one month time due to delay in client feedback. (i.e breaks in development process), we will put time learning either magento2 or TSA. As TSA has been working since years. We need to look, understand the way that was being implemented. So, it makes me to do customization or changes in system further.

Since I did not start look into yii frame work, I am not good at assess their strengths in coding right now. For that I need to explore yii (TSA).

Explore on TSA, files, Yii code and database design (Shiva) - requires 2 hours every day 15 days

Explore on Magento2 code base (Srinivas) – requires 3 hours every day 15 days

Team Monitoring work, improving their quality on respective skills and time deliverables.

------------------------------------------------------------------------------------------------------------------------

1. Scrum meeting will be held every day 11.00 to 11.30 to check their tasks, guide/help them in their work.
2. Set standards to team respective to their skills, improve quality of work, productivity and add up better communication skills. Below are few areas we found.
   * + Email communications
     + Coding standards.
     + Reusability
     + Hosting servers, domain and email server
     + Cache management system
     + DB design
     + Project purpose and understanding of client specifications.
     + Performance factors like optimization of queries and code.
     + Backups and recovery ways.
     + Security issues.
     + Technology improvements
     + Setup github repository that helps in code reviews, quality of work and standards.
     + We need to look for a solution to maintain online documents instead of storing common location like google drive.
3. ­We conduct sessions in these areas per 2 days in week to team. Material’s, tutorials and standard documents will be added to intranet app that helps in exploring more times by the team members.
4. Once sessions are completed, we will start reviewing their progress, improvements, code reviews and work standards to make sure to follow the same above.
5. Feedback, accountability will be given upon their reviews.